Telko-Moment Server (Tell Me)

Document :	Project Track
Project Manager:	Mc Samuel Shoko
Artifact:	Server for a mobile chat-app

# Project plan

Project plan for a mobile chat app server that uses NestJS microservices, RabbitMQ, Neo4j, MongoDB, and PostgreSQL:

### Project Goals

The goal of this project is to develop a mobile chat app server that is scalable, reliable, and secure. The server will use NestJS microservices to handle different aspects of the chat app, such as user authentication, message routing, and group chat management. RabbitMQ will be used to decouple the microservices and ensure that messages are delivered reliably. Neo4j will be used to store user relationships, and MongoDB and PostgreSQL will be used to store chat messages and other data.
The learning goal is to learn about neo4j, rabbitmq and to also understand websockets.
### Project Scope
The scope of this project includes the following:
- Development of the NestJS microservices
- Integration of RabbitMQ with the microservices
- Deployment of the microservices to a cloud-based infrastructure
- Development of the mobile chat app client
- Integration of the mobile app with the server

### Project Schedule
The project is scheduled to be completed in 6 months. The following is a high-level timeline of the project:
- Month 1: Requirements gathering and analysis
- Month 2: Design and development of the microservices
- Month 3: Integration of RabbitMQ with the microservices
- Month 4: Deployment of the microservices to the cloud
- Month 5: Development of the mobile chat app client
- Month 6: Integration of the mobile app with the server

### Project Team

The project team will consist of the following members:
- Project manager
- Software engineer
- Quality assurance engineer
- Cloud engineer
- Mobile developer

### Project Budget

The project budget is $N/A. This budget will cover the cost of salaries, cloud infrastructure, software licenses, and other expenses.

### Project Risks

The following are some of the risks associated with this project:
- The project may not be completed on time or within budget.
- The microservices may not be integrated properly with RabbitMQ.
- The mobile chat app client may not be integrated properly with the server.
- The cloud infrastructure may not be able to handle the load of the chat app.

### Project Mitigation Strategies

The following are some of the mitigation strategies for the risks associated with this project:
- The project manager will create a detailed project plan and track the progress of the project closely.
- The software engineer will develop unit tests for the microservices to ensure that they are working properly.
- The quality assurance engineer will test the mobile chat app client thoroughly before it is released.
- The cloud engineer will select a cloud infrastructure that is scalable and reliable.
### Project Success Criteria
The project will be considered a success if the following criteria are met:
- The mobile chat app server is scalable, reliable, and secure.
- The mobile chat app client is easy to use and meets the needs of users.
- The project is completed on time and within budget.
# High level requirements

The high level requirements are
- NestJS microservices,
- nestjs gateway
- RabbitMQ server,
- Neo4j server,
- MongoDB server,
- PostgreSQL server.